Game Playing with Monte-Carlo Tree Search

Project Plan

Aran Perinpam

CS3821 - BSc Final Year Project

Supervised By: Dr Chris Watkins

Department of Computer Science

Royal Holloway, University of London

# Abstract

Monte Carlo Tree Search (MCTS) is a heuristic search technique that allows systems to make intelligent decisions in environments where the problem can be depicted as a game tree. It combines statistical analysis as well as randomised simulations to find the best path of action that is most efficient in terms of time and resources, whilst also balancing the exploration of new paths versus the exploration of Monte-Carlo Tree Search (MCTS) is a heuristic search technique that allows systems to make intelligent decisions in environments where the problem can be depicted as a game trees. It combines statistical analysis as well as randomised simulations to find the best path of action that is most efficient in terms of time and resources, whilst also balancing the exploration of new paths versus the exploration of already known paths. As a result, MCTS has gained, and continues to gain, significant traction in the AI field, especially in games such as Go or Connect Four, where standard algorithms such as minimax with alpha-beta pruning are less effective due to the enormous number of branches in the search tree.

# Timeline

During the first term (Weeks 1-11, from the 29th of September to the 12th of December 2025), the main focus will be on the conduct of background research, initial implementation, and the creation of a functioning prototype to be able to show the viability of the Monte Carlo Tree Search method.

## Term 1

Week 1 (29th Sep – 5th Oct)

- Read background articles on Monte Carlo Tree Search, Upper Confidence Bound (UCB), and prior game-playing AI research.

- Review key academic papers in the AI and gaming field and online resources to grasp the theory and to find how to set the parameters of the algorithm.

Week 2 (6th Oct – 12th Oct)

- Background research deepened and finalised the understanding of the project scope.

- Draft and Submit the Project Plan (Due 10th of October).

- Start the tentative overall software architecture and decide on the programming language (most likely Python or Java).

Week 3 (13th Oct – 19th Oct)

- Initial setup: development environment configured, correct structure of the GitHub repository configured.

- Implemented simple placeholder code and tested version control workflow.

Week 4-5 (20th Oct – 2nd Nov)

- Develop and test a bandit problem solver as a proof of concept.

- Explore the UCB1 method and compare it against naive random strategies.

- Create brief notes/report recounting results and observations.

Week 6-7 (3rd Nov – 16th Nov)

- Implement the code of the selected game (most likely Connect Four) for two human players, without the intervention of AI.

- Ensure the game correctly enforces rules and handles valid state transitions.

Week 8-9 (17th Nov– 30th Nov)

- Implement the Monte Carlo Tree Search algorithm and integrate it into the game.

- Start testing and debugging activities of the MCTS agent and human player gameplay.

- Gather basic performance metrics (the number of rollouts, win rates).

Week 10 (1st Dec – 7th Dec)

- Polish up the implementation and adjust the parameters to achieve higher performance.

- Start documentation for the Interim Review Report.

Week 11 (8th Dec – 12th Dec)

- Final testing and finish documentation for the Interim Review Report (Due 12th of December).

- Reflect on progress and identify goals for Term 2.

# Risks and Mitigations

## Technical Complexity of Monte Carlo Tree Search

Monte Carlo Tree Search (MCTS) is built up of four different but closely related stages: selection, expansion, simulation, and backpropagation. If any one of the stages fails, it might cause the algorithm to produce incorrect results, therefore creating a knock-on effect of having decision-making that is biased or inconsistent. Also, finding the correct balance between exploration and exploitation when using the Upper Confidence Bound (UCB) requires delicate implementation and testing. To counteract this, I will start with a basic implementation of small problems before scaling these up to the whole game. This can be done following Test-Driven Development (TDD) principles and writing tests before implementing new code.

## Time Management and Workload Balance

I will be taking on this project alongside several other final-year modules, as well as other commitments a student needs to shoulder. This, paired with the fact that this project is very demanding of a student’s time, will create potential risks regarding submission deadlines, along with rushed or unfinished work. To stop this from happening, the timeline above was created to hold structure throughout the lifespan of this project. GitHub milestones and issue boards may also be used to visualise outstanding work and allow for the correct time to be allocated when needed. Good communication with my supervisor will also be necessary throughout the course of this project to ensure steady progress is being made consistently.

## Performance and Computational Limitations

As the game tree expands with increasing simulation depth, the intensity of MCTS will also increase. This causes a limitation on the amount of resources allocated to computing and the number of simulations that can be run, potentially reducing the competitiveness of the search technique. Repeated tree construction and inefficient use of data handling can also contribute to slowdowns in testing. As a solution, continuous code optimisations will need to take place throughout the term to reduce overhead. Adjustable parameters, for example, limiting the depth of a simulation, can provide for continuation of testing on standard hardware.

## Implementation and Debugging Challenges

The MCTS’s complexities are found in its processes, and when integrating the algorithm with the game logic, it may cause debugging to become difficult. Many problems could arise, such as incorrect reward calculations or wrongly changed states. These errors will not cause the process to halt, but can cause misleading results, which will be difficult to uncover. To mitigate this, TDD could be used to run tests on isolated components of processes before full integration. This helps with pinpointing directly where the fault within the code lies. Also, good GitHub etiquette, like regular commits and incremental builds, will make it easier to revert changes if new features introduce instability.

## Hardware or Data Loss

When working with large projects, there will always be a risk of data loss due to human error or hardware failures. Risks like these can never be able to be fully eradicated; however, steps can be taken to ensure that when these problems do occur, minimal loss can be experienced. All work within this project will be under version control using Git and subsequently pushed onto GitHub, so even if work is lost locally, remote copies can still be recovered and accessed. Frequent commits to GitHub will lower the possibility of major data loss occurring as the data is synchronised more often.

## Understanding of Game Mechanics and Rules

Since the MCTS algorithm will have to deal directly with the underlying mechanics of the game, any mistake in the rules, such as illegal moves being played or incorrect determination of when a game ends, will result in invalid gameplay states. This will cause compromises in the AI’s training, which may also bring about incorrect evaluation results. Before introducing the MCTS algorithm, I will implement the chosen game for two human players, which will allow for thorough rule verification. This will hopefully allow for testing of game-state transitions and ensure the mechanics of the game are working as intended.

# Acronyms

MCTS – Monte Carlo Tree Search

AI – Artificial Intelligence

UCB – Upper Confidence Bound

TDD – Test-Driven Development